PORTFOLIO PROJECT — PHASE 4 OF 5 Product Requirements Document Feature: Notion AI for Plus Plan Version 1.0 · Status: Draft · Owner: Product Team · June 2026 Notion · B2B SaaS · Workspace & Productivity

# Document Information

| Attribute | Details | Notes |
| --- | --- | --- |
| Document Type | Product Requirements Document (PRD) | Portfolio project |
| Feature Name | Notion AI for Plus | Internal codename: Project Amber |
| Version | 1.0 — Draft | Awaiting stakeholder review |
| Date | June 2026 | Target launch: Q3 2026 |
| Author | Product Analyst / Associate PM | Portfolio project document |
| Stakeholders | Product, Engineering, Pricing, Marketing, CS | Review required before spec lock |
| Priority | P0 — Critical | Directly tied to churn OKR |
| Phase | Phase 4 of 5 — Portfolio Project | Builds on Case Study (Phase 3) |

# 1.  Feature Overview & Background

## 1.1  The One-Line Summary

Feature Summary Include 20 Notion AI requests per day in the Plus plan ($10/user/mo) to reduce the perceived value gap, lower churn from 4.2% to 2.5%/month, and create a natural usage-based upgrade trigger to the Business tier.

## 1.2  Background & Strategic Context

This feature is the primary product recommendation from the Phase 3 Case Study. The key data points driving this decision:

- Plus plan churn is 4.2%/month — 2.3x higher than Business (1.8%) — costing Notion ~$168M in annual revenue leakage

- Notion AI is the highest-adopted paid feature (54%) and the strongest predictor of retention — AI users churn 38% less

- Notion AI is currently locked behind the Business tier ($18/user/mo), creating an 80% price jump for Plus users who want it

- 'AI locked in Business' is the #1 cited reason for Plus churn in community feedback and user surveys

## 1.3  How This Feature Fits the Product Strategy

Notion's 2026 strategy has three pillars: (1) Enterprise growth, (2) AI monetisation, (3) Mid-market retention. This feature directly serves pillar 3 while supporting pillar 2 — it expands AI adoption broadly, creating a new cohort of AI-engaged Plus users who are more likely to upgrade to Business as they hit usage caps.

# 2.  Goals & Non-Goals

## 2.1  Goals

| # | Goal | Success Metric |
| --- | --- | --- |
| G1 | Reduce Plus plan monthly churn | From 4.2% → below 2.5% within 2 quarters |
| G2 | Increase AI adoption among Plus users | 0% → 45%+ within 60 days of launch |
| G3 | Improve Plus → Business upgrade rate | From 12% → 18% within 2 quarters |
| G4 | Improve Plus user NPS | From 28 → 38 within 2 quarters |
| G5 | Retain ARR from Plus base | $252M → $290M annually |

## 2.2  Non-Goals

The following are explicitly out of scope for this feature release:

- Giving Plus users unlimited Notion AI — usage caps are intentional to preserve Business tier differentiation

- Changing Business or Enterprise AI features — this PRD only affects the Plus entitlement

- Building new AI features — this is an entitlement change, not a new AI capability

- Mobile-specific AI improvements — addressed in a separate roadmap initiative

- Changing Notion's base pricing — Plus remains at $10/user/mo

# 3.  Target Users & Personas

## 3.1  Primary Persona — The Frustrated Plus User

| Attribute | Detail |
| --- | --- |
| Name / Role | Priya, 28 — Product Designer at a 15-person startup |
| Plan | Notion Plus ($10/mo) — paying personally |
| Goal | Use Notion as her personal + work second-brain for notes, projects, client briefs |
| Pain Point | Tried Notion AI on a trial, loved it, but can't justify $18/mo for Business just for AI |
| Behaviour | Considered downgrading to Free; looked at Coda and Obsidian alternatives |
| What she needs | A taste of AI without paying 80% more — 20 requests/day is plenty for her workflow |
| Quote | 'I love Notion but honestly the AI being locked feels like a cash grab. I'm thinking of leaving.' |

## 3.2  Secondary Persona — The Small Team Lead

| Attribute | Detail |
| --- | --- |
| Name / Role | Marcus, 34 — Engineering Manager at a 50-person SaaS company |
| Plan | Plus (3 seats × $10) — manages a small eng team |
| Goal | Team wikis, sprint notes, incident post-mortems — lightweight PM without Jira |
| Pain Point | His team tried AI during a Business trial but IT won't approve $18/seat for all 3 |
| Behaviour | Uses workarounds (ChatGPT + copy-paste into Notion) — inefficient |
| What he needs | AI within Notion to eliminate the context-switch; 20 requests/day per user is sufficient |
| Quote | 'We're already in Notion all day. If AI was just there, we'd use it constantly.' |

# 4.  User Stories & Acceptance Criteria

User stories follow the standard format: As a [user], I want [action], so that [benefit]. Each story has defined acceptance criteria that engineering uses to confirm the feature is complete.

## US-01  Accessing Notion AI on Plus

User Story As a Plus plan user, I want to access Notion AI directly within my workspace, so that I can use AI writing, summarisation, and Q&A features without upgrading to Business.

Acceptance Criteria:

- AC1: Plus users see the Notion AI button (sparkle icon) in the editor toolbar and block menu

- AC2: Clicking the AI button opens the AI command palette with all standard AI actions (Write, Summarise, Fix grammar, Translate, Explain, Ask AI)

- AC3: Plus users can make up to 20 AI requests per calendar day per user seat

- AC4: The 20-request limit resets at midnight UTC daily

- AC5: AI responses are identical in quality to Business tier — no degraded model

- AC6: Feature is available on web, desktop app, and mobile app simultaneously

## US-02  Usage Counter & Limit Transparency

User Story As a Plus plan user, I want to see how many AI requests I have remaining today, so that I can manage my usage and make an informed decision about upgrading.

Acceptance Criteria:

- AC1: A usage counter displays in the AI panel showing 'X of 20 AI requests used today'

- AC2: Counter updates in real-time after each request

- AC3: When a user reaches 15/20 requests, a soft nudge appears: 'You've used 15 of 20 requests today. Upgrade to Business for unlimited AI.'

- AC4: At 20/20, the AI button remains visible but is disabled; a modal explains the limit and offers an upgrade CTA

- AC5: Clicking the upgrade CTA opens the pricing page pre-scrolled to Business plan comparison

- AC6: The counter is per-user, not per-workspace — each seat has its own 20-request allowance

## US-03  Upgrade Nudge Flow

User Story As a Plus user who has hit my AI limit, I want a clear and friction-free way to upgrade to Business, so that I don't have to leave my workflow to manage my subscription.

Acceptance Criteria:

- AC1: The limit modal has two CTAs: 'Upgrade to Business' (primary) and 'Remind me tomorrow' (secondary)

- AC2: 'Upgrade to Business' opens the checkout flow in a side sheet — user never leaves the current page

- AC3: Upgrade takes effect immediately; AI limit is lifted without requiring a page reload

- AC4: Post-upgrade, a confirmation toast appears: 'You now have unlimited Notion AI. Welcome to Business!'

- AC5: 'Remind me tomorrow' dismisses the modal and suppresses nudges for 24 hours

- AC6: Admins on team Plus accounts receive an email summary if 3+ team members hit limits in a day

## US-04  Onboarding & AI Discovery for New Plus Users

User Story As a newly activated Plus user, I want to discover and understand Notion AI within my first session, so that I start using it immediately and get value from my plan.

Acceptance Criteria:

- AC1: New Plus users see a one-time AI onboarding tooltip on first login after feature launch

- AC2: Tooltip reads: 'Notion AI is now included in your Plus plan. Try it: highlight any text and press Space.'

- AC3: Onboarding tooltip is dismissible and never shown more than once per user

- AC4: The Help & Support page is updated with a 'Notion AI on Plus' guide within 2 days of launch

- AC5: Existing Plus users (pre-launch) receive an in-app banner on their next login announcing AI access

# 5.  Functional Requirements

## 5.1  Entitlement & Access Control

| ID | Requirement | Detail |
| --- | --- | --- |
| FR-01 | Plus AI entitlement | All active Plus plan seats receive 20 AI requests/day/user |
| FR-02 | Request counter | System tracks requests per user ID per UTC calendar day |
| FR-03 | Hard limit enforcement | Requests beyond 20/day are blocked at API level, not just UI |
| FR-04 | Business = unlimited | Business/Enterprise entitlement unchanged — unlimited AI requests |
| FR-05 | Free plan unchanged | Free users continue to have 0 AI requests (no change) |
| FR-06 | Grandfathered plans | Any legacy Plus plans pre-2025 receive the same 20/day entitlement |

## 5.2  UI Requirements

| ID | Requirement | Detail |
| --- | --- | --- |
| FR-07 | AI button visibility | Sparkle icon visible in toolbar for all Plus users — no paywall gate on visibility |
| FR-08 | Usage counter placement | Counter shown in AI panel header — not in main nav (too prominent) |
| FR-09 | Soft nudge at 75% | Non-intrusive banner at 15/20 requests; dismissible; shown once per day max |
| FR-10 | Hard limit modal | Full modal at 20/20; not dismissible without choosing an action |
| FR-11 | Upgrade side sheet | Checkout opens in-product side sheet; no full-page navigation |
| FR-12 | Mobile parity | All UI elements above present on iOS and Android within 2 weeks of web launch |

## 5.3  AI Feature Scope for Plus

The following AI capabilities are included in the Plus 20-request allowance:

| AI Feature | Included in Plus? | Notes |
| --- | --- | --- |
| Write / Draft | Yes | 1 request per generation |
| Summarise page/selection | Yes | 1 request per summary |
| Fix grammar / Improve writing | Yes | 1 request per action |
| Translate text | Yes | 1 request per translation |
| Ask AI (Q&A on page) | Yes | 1 request per question |
| Explain this | Yes | 1 request per explanation |
| Notion AI Agents (automations) | No — Business only | Agents use significantly more compute |
| Bulk AI actions (database) | No — Business only | High-volume use case; kept as Business differentiator |
| AI Meeting Notes | No — Business only | Requires calendar integration (Business feature) |

# 6.  Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | AI response latency for Plus users must be ≤ Business user latency (no throttling on speed) |
| NFR-02 | Reliability | AI service availability ≥ 99.5% uptime; request failures don't consume the daily quota |
| NFR-03 | Scalability | System must handle 10x current AI request volume on day 1 (~2.8M Plus users activating) |
| NFR-04 | Security | AI requests processed under same data privacy policy as Business; no third-party model logging |
| NFR-05 | Billing accuracy | Request counter must be accurate to 100% — no over-billing or under-counting |
| NFR-06 | Internationalisation | All new UI strings (counter, nudge, modal) localised in 12 supported languages at launch |
| NFR-07 | Accessibility | All new UI elements meet WCAG 2.1 AA — counter readable by screen readers, modal keyboard-navigable |

# 7.  Edge Cases & Open Questions

## 7.1  Edge Cases

| ID | Edge Case | Resolution |
| --- | --- | --- |
| EC-01 | User upgrades mid-day after hitting limit | Upgrade instantly grants unlimited access; no reset needed |
| EC-02 | User downgrades from Business to Plus | AI access reduced to 20/day from next billing cycle; in-app warning shown before downgrade |
| EC-03 | AI request fails due to network error | Failed requests are NOT counted toward the 20/day limit; user is shown a retry option |
| EC-04 | Team admin removes a seat mid-month | That user's AI access ends immediately; unused quota is not redistributed |
| EC-05 | User is on annual Plus plan | Same 20/day entitlement; upgrade path to Business monthly is offered |
| EC-06 | User in timezone where UTC midnight is mid-workday | Quota reset is UTC midnight — documented in FAQ; no timezone adjustment |
| EC-07 | Free user shares a Plus workspace | Guests/free users in a Plus workspace do NOT get AI access — entitlement is per-seat, not per-workspace |

## 7.2  Open Questions

| ID | Question | Owner | Target Date |
| --- | --- | --- | --- |
| OQ-01 | Should unused daily quota roll over to next day? | Product / Pricing | Week 1 |
| OQ-02 | What is the compute cost per AI request at Plus scale? | Engineering / Finance | Week 1 |
| OQ-03 | Do we A/B test 15 vs 20 vs 25 requests/day? | Product / Data | Week 2 |
| OQ-04 | Should the upgrade CTA show a personalised price based on seat count? | Engineering / Growth | Week 2 |
| OQ-05 | How do we handle Plus users in markets where Business pricing is prohibitive (e.g. India)? | Pricing / APAC team | Week 3 |

# 8.  Success Metrics & Measurement Plan

## 8.1  Primary Metrics (North Star)

| Metric | Baseline | Target (60 days) | Target (6 months) |
| --- | --- | --- | --- |
| Plus monthly churn rate | 4.2% | < 3.5% | < 2.5% |
| Plus → Business upgrade rate | 12% | 14% | 18%+ |
| Notion AI adoption (Plus users) | 0% | 35%+ | 45%+ |
| Plus user NPS | 28 | 32 | 38+ |

## 8.2  Secondary Metrics (Health Indicators)

| Metric | What It Tells Us | Alert Threshold |
| --- | --- | --- |
| % Plus users hitting daily AI limit | Upgrade trigger frequency | Flag if > 30% — limit may be too low |
| Business plan downgrade rate | Cannibalisation risk check | Flag if > 5% increase post-launch |
| AI request error rate | Technical reliability | Flag if > 2% |
| Upgrade CTA click-through rate | Nudge effectiveness | Flag if < 8% |
| Average AI requests/user/day | Usage depth | Target: 8–15 avg for retained users |

## 8.3  Measurement Approach

- All metrics tracked in Notion's internal analytics dashboard (Mixpanel + internal data warehouse)

- Weekly metric review in the first 8 weeks post-launch; bi-weekly thereafter

- A/B test: 50% of Plus users get AI on day 1 (treatment), 50% remain locked (control) for 4 weeks to isolate causal impact on churn

- Churn cohort analysis: compare 30/60/90-day churn for AI-active vs AI-inactive Plus users

# 9.  Rollout Plan

| Phase | Timeline | Scope | Go / No-Go Criteria |
| --- | --- | --- | --- |
| Alpha | Week 1–2 | Internal Notion employees + 100 selected Plus users | Zero critical bugs; counter accuracy 100% |
| Beta | Week 3–4 | 5% of Plus user base (random sample) | Error rate < 1%; NPS feedback positive |
| GA Launch | Week 5 | All Plus users globally (web + desktop) | Beta metrics on track; CS team briefed |
| Mobile GA | Week 7 | iOS and Android parity launch | Web feature stable; no P0 bugs in mobile beta |
| Review | Week 12 | Full metrics review; iterate on nudge copy and limit | Churn trending toward target |

## 9.1  Communication Plan

- Existing Plus users: in-app banner on next login + email from Notion team announcing AI access

- New Plus users: onboarding flow updated to highlight AI as a core plan feature

- Press / marketing: blog post 'Notion AI is now in Plus' — coordinate with Marketing 1 week before GA

- Customer Success: briefing doc and FAQ sheet for CS team 2 weeks before GA to handle support queries

## 9.2  Rollback Plan

Rollback Criteria If within 7 days of GA launch: (1) AI error rate exceeds 5%, OR (2) Business plan downgrade rate increases by more than 10%, OR (3) P0 billing accuracy bug is detected — the feature is rolled back to 0% of users and the incident reviewed within 48 hours. Rollback requires VP Product + VP Engineering sign-off.

# 10.  Dependencies & Risks

## 10.1  Dependencies

| ID | Dependency | Team | Status |
| --- | --- | --- | --- |
| D-01 | Entitlement system update for Plus tier | Platform Engineering | In progress |
| D-02 | AI request counter API endpoint | AI Infrastructure | Not started |
| D-03 | Pricing page update (show AI in Plus) | Growth / Web team | Not started |
| D-04 | In-app upgrade side sheet component | Design System / Frontend | In design |
| D-05 | Localisation of new UI strings (12 languages) | i18n team | Blocked on FR-06 spec |
| D-06 | CS team enablement & FAQ doc | Customer Success | Not started |

## 10.2  Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Business users downgrade to Plus for AI | Medium | High | AI Agents + bulk actions remain Business-only; monitor downgrade cohort weekly |
| AI infrastructure cost spike at Plus scale | Medium | Medium | Usage caps limit exposure; cost modelled pre-launch with Finance |
| Competitors match feature before GA | High | Low | Speed of execution is the moat; first-mover advantage in Plus AI |
| Plus users feel 20/day is too low → negative NPS | Low | Medium | Monitor % of users hitting limit; adjust cap in Week 12 review if > 30% |
| Billing accuracy bug causes over/under-charging | Low | Critical | Dedicated QA cycle on billing; 100% accuracy required for GA go/no-go |

# 11.  Appendix

## A.  Glossary

| Term | Definition |
| --- | --- |
| Churn | The rate at which paying customers cancel their subscription in a given period |
| ARPU | Average Revenue Per User — total revenue divided by number of users |
| Entitlement | The set of features and usage limits a user is authorised to access based on their plan |
| PLG | Product-Led Growth — growth strategy where the product itself drives acquisition and expansion |
| NPS | Net Promoter Score — a measure of user satisfaction and likelihood to recommend (scale: -100 to 100) |
| OKR | Objectives and Key Results — a goal-setting framework used by product teams |
| P0 | Priority 0 — the highest-severity issue; a launch blocker or critical production bug |
| GA | General Availability — the public launch of a feature to all eligible users |
| A/B Test | A controlled experiment comparing two variants (A = control, B = treatment) to measure causal impact |

## B.  Related Documents

- Phase 1 — Notion Business & Market Analysis (this portfolio series)

- Phase 2 — Notion Data Analysis & Insights Report (this portfolio series)

- Phase 3 — Notion Case Study: Plus Plan Churn (this portfolio series)

- Phase 5 — Executive Summary & Slide Deck (upcoming)

## C.  Project Roadmap

| Phase | Focus | Deliverable |
| --- | --- | --- |
| Phase 1 ✅ | Business & Market Analysis | Professional Word Document |
| Phase 2 ✅ | Data Analysis & Insights | Report + Interactive Dashboard |
| Phase 3 ✅ | Case Study — Plus Plan Churn | Structured Case Study Document |
| Phase 4 ✅ | PRD — Notion AI for Plus | This Document |
| Phase 5 | Executive Summary | Portfolio-ready 1-pager + Slide Deck |

Portfolio Project  |  Notion PRD — AI for Plus  |  Phase 4 of 5  |  v1.0 Draft  |  June 2026  |  For recruitment use only